Dates

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Blanket Closure Order - 2020/2021 Programme Q1 - Cotswolds** |  |  |  |  |  |
|   |   |   |   |   |   |   |   |   |
| From **11th May 2020** to **28th August 2020** the following roads will be subject to temporary traffic orders as per the details listed below.  |  |
| Advanced Warning of dates to be displayed by signs on site.  |  |
|  |  |  |  |  |  |  |  |  |
| **Scheme Number**  | **Road Name** | **Closure Extent (From)** | **Closure Extent (To)** | **Parish** | **Closure Length (m)** | **Treatment** | **Type of Closure**  | **ANTICIPATED DATE** |
| 805951 | A417 Faringdon Road | Jct Wharf Street | Jct Kelmscott Road | Lechlade | 950m | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 29/7 |
| 805951 | A417 St Johns Street | Jctn A361 Burford Street | Jct A417 Faringdon Road | Lechlade | 160m | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 29/7 |
| 805956 | A417 London Road | Jct Bell Lane | Jct High Street | Poulton | 2.2km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 30-31/7 |
| 805956 | A417 Road From Meysey Hampton To Cirencester Road Fairford | Jct High Street | Jct 3/173 Fairford Road To South Leaze Cottage Meysey Hampton | Fairford | 2.4 km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 30-31/7 |
| 805962 | A417 London Road  | Jct 3/161 Southrop to Fairford | Jct Whelford Road, Fairford | Fairford | 1.1km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 29-30/7 |
| 805962 | A417 London Road  | Jct Whelford Road, Fairford | Jct Longcross Causeway, Lechlade | Lechlade | 1.8km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 29-30/7 |
| 805962 | A417 road from London Road to Fairford Road, Lechlade  | Jct Longcross Causeway, Lechlade | Jct The Wern, Lechlade | Lechlade | 1.4km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 29-30/7 |
| 806128 | A433 London Road | Jct 407351 Quercus Road | Jct A433 Tetbury Road | Tetbury Upton |  1.4 km | Surface Dresssing | Closure & No Parking/Waiting during All/Part of the Works | 6/8 |
| 806128 | A433 Tetbury Road | Jct n A433 London Road | Jct 401510 Tetbury Road to Yewtree Cottages | Cherington | 640m | Surface Dresssing | Closure & No Parking/Waiting during All/Part of the Works | 6/8 |
| 806566 | B4449 Kelmscott Road, Lechlade | Jct A417 Faringdon Road, Lechlade | Jct County Boundary, KelmsCott Road | Lechlade | 1.8km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 29/7 |
| 806643 | Farmington Road, Northleach | Jct High Street, Northleach | Jct Road from Firtree Close to Farmington Road | Northleach with Eastington  | 1.8km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 25-26/7 |
| 806643 | 3/142 Northleach Road Farmington to the Green | Jct Road from Firtree Close to Farmington Road | Jct The Green, Farmington | Farmington | 468m | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 25-26/7 |
| 806643 | C144 The Green | Jct 3/142 Northleach Road Farmington to the Green | Jct 3/144 Clapton on the Hill to Farmington | Farmington | 100m | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 25-26/7 |
| 806643 | 3/144 Clapton on the Hill to Farmington | Jct C144 The Green, Farmington | Jct Road from Bourton Hill to Restricted Byway | Farmington/Clapton | 3km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 25-26/7 |
| 806650 | Road From The Knapp to Dyers Lane, Weston Subegde | Jct Phillips Farm Road | Jct Kingcombe Lane, Chipping Campden | Weston Subedge | 500m | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 23/7 |
| 806650 | Dyers Lane, Chipping Campden | Jct Kingcombe Lane, Chipping Campden | Jct Road from Dyers Lane to Campden House Estate | Chipping Campden | 480m | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 23/7 |
| 806702 | Road from Swains Bridge to Black Barns, Bibury | Jct Fosscross Lane | Jct 3/152 Col St Dennis to Winson Mill Coln Rogers | Coln St Dennis | 1.6km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 12/6 |
| 806706 | Road from Catts Abbey Lane to the Village Hall, Windrush | Jct Sponwell Lane | Jct Catts Abbey Lane | Windrush/Sherbourne | 1.6m | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 26/7 |
| 806774 | The Quarry, Brockhampton | Jct C/101 Road From Park Lane To The Quarry | Jct C/101 Stow Road Plantation To Brockhampton Park | Sevenhampton | 1.2km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 15/6 |
| 806774 | C/101 Stow Road Plantation To Brockhampton Park | Jct C/101 The Quarry | Jct A436 Gloucester Road to Whittington Through Hawling | Sevenhampton | 600m | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 15/6 |
| 806793 | 3/417 Yanworth to Salt Way, Stowell | Jct C417 Stowell Park | Jct 3/146 Cheltenham Road to Fosseway | Yanworth | 2.35km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 12/6 |
| 806862 | Road from A435 to Dark Lane, North Cerney | Jct A435 From Shab Hill Junction to Dark Lane Junction | Jct Chapel Lane | North Cerney | 170m | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 11-12/6 |
| 806862 | Dark Lane, North Cerney | Jct Chapel Lane | Jct 3/155 Calmsden to Dark Lane, North Cerne | North Cerney | 980m | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 11-12/6 |
| 806863 | 3/156 A435 Colesbourne To Penhill Farm | Jct 3/156 Glebelands To Penhill Farm Colesbourne | Jct A435 Colesbourne Junction To Cott Plantation Junction | Colesbourne | 740m | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 14/6 |
| 806874 | 3/150 Cheltenahm Road Whittington to Gloucester road, Kilkenny | Jct Lower Dowdeswell to Upper Dowdeswell | Jct A436 Kilkenny to Picnic Area | Dowdeswell | 720m | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 14-15/6 |
| 806877 | 3/151 Stowell Park To Hensons Hill Lower Chedworth | Jct 400877 Stowell Park, Chedworth | Jct 400918 Hensons Hill, Chedworth | Chedworth | 800m | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 12/6 |
| 806880 | 3/159 County Boundary to Sheepbridge Copse | County Boundary  | Jct Road from Ladbarrow Farm to Sheep Bridge | Eastleach | 1.6km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 27-28/7 |
| 806880 | 3/159 Sheep Bridge Copse to Williamstrip Farm Road | 3/159 County Boundary to Sheepbridge Copse | Jct Road From Williamstrip Farm to Coltsmoor Farm | Eastleach | 2.5km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 27-28/7 |
| 806880 | 3/160 Sheepsbridge Copse to Eastleach Turnville Road | Jct 3/159 Sheep Bridge Copse to Williamstrip Farm Road | Jct 400968 Eastleach Turnville to Eastleach Road | Eastleach | 1.3km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 27-28/7 |
| 806889 | Cirencester Road, Siddington | Jct Northmoor Lane South Cerney  | Jct 703070 Trenchard Gardens | Siddington | 1km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 4/8 |
| 806889 | Road From South Cerney to Cirencester Road | Jct 703070 Trenchard Gardens | Jct South Cerney Road | Siddington | 1.3km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 4/8 |
| 806965 | Road From Back Lane to A46, Leighterton | Jct A46 Bath Road Leighterton to Whitewell Wood | Jct C278 Back Lane, Leighterton | Boxwell with Leighterton | 1.9km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 8/6 |
| 806968 | Minor Road from Bowldown Road to the Meads, Leighterton | Jct Bowldown Road, Leighterton | Jct the Meads, Leighterton | Boxwell with Leighterton | 2.8km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 8-9/6 |
| 806968 | Tetbury Lane, Leighterton | Jct the Meads, Leighterton | Jct The Street, Leighterton | Boxwell with Leighterton | 200m | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 8-9/6 |
| 806968 | Boxwell Lane, Leighterton | Jct The Street, Leighterton | Jct A46 Boxwell Road junction to Bath Road Leighterton | Boxwell with Leighterton | 810m | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 8-9/6 |
| 807616 | Tiltup Crossroads, Southrop | Jct 3/161 Southrop to Fairford | Jct Road From Lechlade to The Clock | Southrop/Eastleach | 810m | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 28/7 |
| 806124 | Tetbury Road, Didmarton | From County Boundary | Jct The Street | Didmarton | 1.2km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 7/8 |
| 806124 | The Street, Didmarton |  Jct Tetbury Road | Jct 3/279 Oldbury on the Hill to County Boundary | Didmarton | 1km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 7/8 |
| 816468 | 3/142 Haycroft Road to Ash Hole Road Sherborne | Jct Road from Restricted byway to Burford Road | Jct Ash Hole Road | Sherborne | 200m | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 26/7 |
| 816468 | 3/142 Ash Hole Road to War Memorial Sherborne | Jct Ash Hole Road | Jct Home Farm Road | Sherborne | 800m | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 26/7 |
| 816468 | 3/142 War Memorial Sherborne to Cats Abbey Lane Sherborne | Jct Home Farm Road | Jct Cats Abbey Lane | Sherborne | 640m | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 26/7 |
| 816823 | Jackbarrow Road | Jct Pike Road | Jct Bull Banks | Winstone | 1km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 5-6/8 |
| 816823 | Jackbarrow Road | Jct Bull Banks | Jct Jackbarrow Farm Lane | Duntisbourne Abbots | 1.5km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 5-6/8 |
| 816823 | Road from Jackbarrow Farm to Edgeworth Hill Road | Jct Jackbarrow Farm Lane | Jct Crabtree Lane | Duntisbourne Abbots | 450m | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 5-6/8 |
| 816823 | 3/190 Edgeworth Hill Road to Park Corner | Jct Crabtree Lane | Jct 3/190 Park Corner to Sapperton | Duntisbourne Rouse | 2.2km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 5-6/8 |
| 816823 | 3/190 Park Corner to Sapperton | Jct 3/190 Edgeworth Hill Road to Park Corner | Jct Daneway Lane | Duntisbourne Rouse/Sapperton | 2km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | 5-6/8 |
| 806139 | Bath Road, Didmarton | Jct 32/280 Leighterton to A433 County Bounary | Jct 401537 Village Hall Road to Keepers Cottage | Didmarton | 1.4km | Surface Dressing | Closure & No Parking/Waiting during All/Part of the Works | No Date |